Platform Modernization — MOD-6

MOD-69: TCP Connection Acceptance & Lifecycle

Go Implementation — Task Breakdown for Engineering Managers

Generated from Jira Story  •  Created: 02 Mar 2026  •  Reporter: mohammad.shishakly

# 1. Overview & Context

This document breaks down Jira story MOD-69 into concrete, assignable engineering tasks for Go implementation. The story covers TCP connection acceptance and lifecycle management for the Transaction ISO Gateway — the component that accepts persistent TCP connections from the Discover card network and processes ISO 8583 authorization messages.

Legacy reference: Replaces Server.cs in BuyPassListener (.NET 5), specifically HandleDevice() which manages connections via TcpListener.AcceptTcpClientAsync(). The Go equivalent uses net.Listener with a goroutine-per-connection model.

# 2. Go Project Structure

All teams must adhere to this structure. No deviation without team lead sign-off.

| Path | Responsibility |
| --- | --- |
| go.mod / go.sum | EXISTING — shared module; add moov-io deps here (TASK-1) |
| Makefile (EXISTING — add build-gateway, e2e-gateway, simulator targets) | EXISTING — add targets: build-gateway, e2e-gateway, simulator |
| cmd/gateway/main.go | EXISTING stub — wire server + ISO pipeline here (TASK-6) |
| internal/gateway/ | NEW — root for all MOD-69 gateway code |
| internal/gateway/server/server.go | Server struct, New(), Start(), Stop(), acceptLoop() |
| internal/gateway/server/connection.go | Conn struct, handle(), readLoop(), Write(), close |
| internal/gateway/server/options.go | ServerOptions: port, timeouts, max connections |
| internal/gateway/server/metrics.go | Prometheus gauges: active_connections, accept_errors_total |
| internal/gateway/server/server_test.go | Unit tests for listener and lifecycle (net.Pipe) |
| internal/gateway/server/connection_test.go | Unit tests for connection read/write |
| internal/gateway/iso/spec.go | DiscoverSpec *iso8583.MessageSpec — full Discover field definitions |
| internal/gateway/iso/types.go | EchoRequest, EchoResponse structs with iso8583 struct tags |
| internal/gateway/iso/handler.go | HandleMessage() — MTI dispatcher, calls BuildEcho0810 |
| internal/gateway/iso/echo.go | BuildEcho0810() — builds 0810 response from 0800 request |
| internal/gateway/iso/framing.go | NetworkHeader = network.Binary2Bytes (moov-io/iso8583-connection) |
| internal/gateway/iso/spec_test.go | Round-trip Pack/Unpack unit test |
| internal/gateway/iso/echo_test.go | 0810 builder unit test |
| internal/gateway/iso/iso_bench_test.go | BenchmarkPack, BenchmarkUnpack |
| internal/config/ | EXISTING — add GatewayConfig struct / gateway section to config here |
| api/gateway/e2e_client.go | NEW — ISO TCP client helper (dials, frames 0800, reads 0810) — build tag: e2e |
| api/gateway/echo_e2e_test.go | NEW — E2E: single echo, 1000 concurrent, graceful disconnect — build tag: e2e |
| cmd/simulator/main.go | NEW — CLI: connect, send 0800, print 0810, exit |

# 2b. Folder Tree — Where Everything Lives

The diagram below shows the full monorepo layout. Every file created for MOD-69 sits under internal/gateway/. Files outside that folder are existing — only minor additions are needed (go.mod deps, Makefile targets, GatewayConfig fields).

Legend:  NEW = created as part of MOD-69    EXISTING = already in the monorepo

transaction-processing-develop/ [EXISTING] // monorepo root ├── .github/ [EXISTING] // CI workflows — extend for gateway ├── api/ [EXISTING] │ └── gateway/ [NEW] // E2E test harness (TASK-7) │ ├── e2e_client.go [NEW] // ISO TCP test client │ └── echo_e2e_test.go [NEW] // 3 E2E scenarios — build tag: e2e ├── cmd/ [EXISTING] │ ├── gateway/ [EXISTING] │ │ └── main.go [EXISTING] // entry point — wire in TASK-6 │ └── simulator/ [NEW] // CLI simulator (TASK-8) │ └── main.go [NEW] // connect → 0800 → print 0810 ├── docs/ [EXISTING] ├── internal/ [EXISTING] │ ├── appbase/ [EXISTING] │ ├── config/ [EXISTING] // add GatewayConfig here (TASK-2) │ ├── crypto/ [EXISTING] │ ├── fraud/ [EXISTING] │ ├── gateway/ [NEW] // ALL MOD-69 code lives here │ │ ├── iso/ [NEW] // ISO 8583 package (TASK-5) │ │ │ ├── spec.go [NEW] // DiscoverSpec MessageSpec │ │ │ ├── types.go [NEW] // EchoRequest / EchoResponse │ │ │ ├── handler.go [NEW] // HandleMessage() dispatcher │ │ │ ├── echo.go [NEW] // BuildEcho0810() │ │ │ ├── framing.go [NEW] // NetworkHeader = Binary2Bytes │ │ │ ├── spec_test.go [NEW] // round-trip Pack/Unpack │ │ │ ├── echo_test.go [NEW] // 0810 builder tests │ │ │ └── iso_bench_test.go [NEW] // BenchmarkPack/Unpack │ │ └── server/ [NEW] // TCP server package (TASK-3/4) │ │ ├── server.go [NEW] // Server, Start(), Stop() │ │ ├── connection.go [NEW] // Conn, handle(), readLoop() │ │ ├── options.go [NEW] // ServerOptions + config │ │ ├── metrics.go [NEW] // Prometheus gauges │ │ ├── server_test.go [NEW] // lifecycle unit tests │ │ └── connection_test.go [NEW] // read/write unit tests │ ├── iso/ [EXISTING] // EXISTING — unrelated to gateway/iso │ ├── middleware/ [EXISTING] │ └── transactions/ [EXISTING] ├── migrations/ [EXISTING] ├── pkg/ [EXISTING] ├── go.mod [EXISTING] // add moov-io deps here (TASK-1) ├── go.sum [EXISTING] ├── Makefile [EXISTING] // add build-gateway, e2e-gateway targets ├── server [EXISTING] // EXISTING binary/script — do not modify └── README.md [EXISTING]

# 3. Go Standards & Rules

Every team member must follow these standards. Code that does not conform will be rejected in review.

### ISO 8583 — moov-io/iso8583 Rules

- Use moov-io/iso8583 for ALL message parsing and packing — no hand-rolled bitmap or field parsers

- Define a single DiscoverSpec covering every field Discover may send; partial specs cause Unpack failures at runtime

- Use iso8583 struct tags for typed access: STAN string `iso8583:"11"` — never access raw field bytes directly unless debugging

- TCP framing MUST use network.Binary2Bytes from moov-io/iso8583-connection — do not implement a custom 2-byte length prefix reader/writer

- Always call iso8583.MessageSpec.Validate() in an init test to catch spec mistakes before deployment

- Prefer msg.Marshal(struct) / msg.Unmarshal(struct) over msg.Field(n) for typed safety; use msg.GetMTI() for MTI access

### Concurrency

- Use net.Listener.Accept() in a goroutine-per-connection model — no thread pool sizing required

- All goroutines must be tracked: use sync.WaitGroup or errgroup for graceful shutdown

- Never share mutable state across goroutines without a mutex or channel

- Use context.Context for cancellation propagation from server down to each connection

### Error Handling

- All errors must be wrapped with fmt.Errorf("operation: %w", err) — never discard errors

- Distinguish temporary network errors (net.Error.Temporary()) from fatal errors in the accept loop

- Log errors with structured fields: zap.String("remote_addr", conn.RemoteAddr().String())

### Resource Management

- Every net.Conn must be closed via defer conn.Close() immediately after the goroutine starts

- Set read/write deadlines: conn.SetReadDeadline(time.Now().Add(cfg.ReadTimeout))

- Use bufio.Reader for efficient TCP reads; do not read byte-by-byte

### Testing

- Minimum 80% unit test coverage on all internal/gateway/server and internal/gateway/iso packages

- Use net.Pipe() for in-process TCP connection testing — no real sockets in unit tests

- E2E tests use real TCP connections against the running server

- Benchmark tests required for framer and parser: go test -bench=.

### Observability

- Expose Prometheus metrics on /metrics: active_connections, total_accepts, accept_errors_total

- Structured JSON logs via go.uber.org/zap in production; human-readable in development

- Health check endpoint: GET /healthz returns 200 OK when listener is active

### Code Style

- Run gofmt, golangci-lint, and go vet before every commit — enforced in CI

- No init() functions; all initialization goes through explicit constructors

- Package names: lowercase, single word (server, iso, config) — no underscores

# 4. External Dependencies

| Module | Purpose |
| --- | --- |
| github.com/moov-io/iso8583 | ISO 8583 message spec, Marshal/Unmarshal, Pack/Unpack, field types |
| github.com/moov-io/iso8583-connection | TCP framing via network.Binary2Bytes header; companion to iso8583 |
| github.com/prometheus/client_golang | Metrics / health endpoint |
| go.uber.org/zap | Structured logging |
| github.com/spf13/viper | Config loading (YAML + env) |
| github.com/stretchr/testify | Test assertions (testify/assert) |

# 5. Implementation Tasks

Eight tasks are defined below. Each task is self-contained and can be assigned to a separate engineer or team. Tasks 1–3 are foundational; Tasks 4–8 can begin in parallel after Task 1 is complete.

| TASK-1 Project scaffolding & module initialisation |  |  |  |
| --- | --- | --- | --- |
| Owner Infrastructure / Lead Engineer | Priority Critical | Estimate 0.5 day | Labels Setup, DevOps |
| Description Prepare the existing monorepo to support the gateway implementation. The go.mod, Makefile, Dockerfile, and CI workflow already exist — this task adds the moov-io dependencies, extends the Makefile with gateway-specific targets, and creates the internal/gateway/ directory skeleton so all other tasks can begin. No new module is created. |  |  |  |
| Sub-tasks - Run: go get github.com/moov-io/iso8583 github.com/moov-io/iso8583-connection in the existing module - Create internal/gateway/server/ and internal/gateway/iso/ directories with empty .go placeholder files - Extend existing Makefile: add targets build-gateway, test-gateway, e2e-gateway, simulator - Verify or update existing Dockerfile to include cmd/gateway and cmd/simulator build stages - Verify .golangci.yml (likely already exists) covers internal/gateway — add exclusions if needed - Extend existing CI workflow to run test-gateway and build-gateway steps - Add GatewayConfig struct to internal/config/ with fields: Port, ReadTimeoutMs, WriteTimeoutMs, MaxConnections - Commit directory skeleton + moov-io deps with passing CI (go build ./... must succeed) |  |  |  |
| Acceptance Criteria - go build ./... succeeds with moov-io deps; internal/gateway/ directories exist; CI green |  |  |  |
| Go Files to Create / Modify go.mod / go.sum (EXISTING — run go get to add moov-io deps) Makefile Dockerfile (EXISTING or create per deployment strategy) .golangci.yml .github/workflows/ci.yml (EXISTING — add gateway lint/test job) internal/config/ (EXISTING — add GatewayConfig fields) cmd/gateway/main.go (EXISTING stub — verify package compiles) |  |  |  |

| TASK-2 ServerOptions & config loading |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer | Priority High | Estimate 1 day | Labels Config |
| Description Implement the ServerOptions struct and config loader using Viper. All tuneable parameters must be configurable via YAML and environment variables. This keeps hardcoded values out of server logic. |  |  |  |
| Sub-tasks - Define ServerOptions struct in internal/gateway/server/options.go: Port int, ReadTimeout time.Duration, WriteTimeout time.Duration, MaxConnections int, ShutdownTimeout time.Duration - Implement LoadConfig(path string) (*ServerOptions, error) using github.com/spf13/viper - Support env-var overrides: GATEWAY_PORT, GATEWAY_READ_TIMEOUT_MS, etc. - Set safe defaults: Port=8583, ReadTimeout=30s, WriteTimeout=30s, MaxConnections=10000, ShutdownTimeout=5s - Validate config on load: port must be 1024–65535, timeouts must be positive - Write unit tests for config loading and validation in options_test.go |  |  |  |
| Acceptance Criteria - Config loads from YAML without error - Env vars override YAML values - Invalid config (e.g. port=0) returns descriptive error |  |  |  |
| Go Files to Create / Modify internal/gateway/server/options.go internal/gateway/server/options_test.go internal/config/ (EXISTING — GatewayConfig fields added) |  |  |  |

| TASK-3 TCP listener & accept loop (core server) |  |  |  |
| --- | --- | --- | --- |
| Owner Senior Backend Engineer | Priority Critical | Estimate 2 days | Labels TCP-Server |
| Description Implement the core TCP server: the net.Listener setup, the accept loop, goroutine-per-connection dispatch, and graceful shutdown. This is the direct Go equivalent of Server.cs / HandleDevice() in the legacy .NET implementation. |  |  |  |
| Sub-tasks - Define Server struct in internal/gateway/server/server.go: listener net.Listener, opts *ServerOptions, wg sync.WaitGroup, cancel context.CancelFunc, logger *zap.Logger - Implement New(opts *ServerOptions, logger *zap.Logger) (*Server, error): creates listener on opts.Port - Implement Start(ctx context.Context) error: starts acceptLoop() in a goroutine - Implement acceptLoop(): calls listener.Accept() in a for-loop; on success, increments WaitGroup and spawns go s.handleConn(ctx, conn); on net.Error.Temporary() logs and backs off 5ms; on any other error exits the loop - Implement Stop(): calls cancel(), closes listener, waits on WaitGroup with ShutdownTimeout - Apply semaphore (chan struct{}) to enforce MaxConnections limit; reject and close excess connections immediately - Increment/decrement active_connections Prometheus gauge on goroutine start/end - Write unit tests using net.Pipe() and a mock listener |  |  |  |
| Acceptance Criteria - Server accepts connections on configured port within 100ms of Start() - Stop() drains all active goroutines within ShutdownTimeout - Connections beyond MaxConnections are rejected (not queued) - Temporary accept errors do not crash the loop |  |  |  |
| Go Files to Create / Modify internal/gateway/server/server.go internal/gateway/server/server_test.go |  |  |  |

| TASK-4 Connection lifecycle & read loop |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer | Priority Critical | Estimate 2 days | Labels TCP-Server, Message-Framing |
| Description Implement the per-connection goroutine: read deadline management, the 2-byte length-prefix framing, read loop, write path, and clean resource release on disconnect or error. This maps to the inner body of HandleDevice() in the legacy code. |  |  |  |
| Sub-tasks - Define Conn struct in internal/gateway/server/connection.go: conn net.Conn, opts *ServerOptions, logger *zap.Logger - Implement handle(ctx context.Context): sets read deadline; calls readLoop(); defers conn.Close() and WaitGroup.Done() - Implement readLoop(): use iso.NetworkHeader (network.Binary2Bytes) to read the 2-byte length prefix via header.ReadLength(conn), then read exactly that many bytes into a buffer; pass raw frame to iso.HandleMessage; write response via iso.NetworkHeader.WriteLength + conn.Write - Implement Write(data []byte) error: prepends 2-byte length prefix and calls conn.Write() with write deadline - On graceful disconnect (io.EOF or net.ErrClosed): log info + release resources - On unexpected error: log warn with remote_addr field + release resources - Write unit tests for the framing logic using net.Pipe() |  |  |  |
| Acceptance Criteria - Read loop correctly parses 2-byte length prefix and reads full message body - Goroutine exits and resources are released within 1 second of client disconnect - Write path prepends correct length prefix - Context cancellation triggers graceful connection teardown |  |  |  |
| Go Files to Create / Modify internal/gateway/server/connection.go internal/gateway/server/connection_test.go |  |  |  |

| TASK-5 ISO 8583 spec, message handling & 0810 echo (moov-io/iso8583) |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer (Payments Domain) | Priority High | Estimate 3 days | Labels ISO-8583, moov-io |
| Description Implement ISO 8583 message handling using the moov-io/iso8583 library. This includes defining the Discover network MessageSpec, Go struct types for 0800/0810 messages, Pack/Unpack wiring, and the 0810 echo builder. TCP framing (2-byte binary length prefix) is handled by the companion moov-io/iso8583-connection library via network.Binary2Bytes — do NOT hand-roll a custom framer. This is payment-domain work; must be reviewed by someone familiar with ISO 8583 field definitions. |  |  |  |
| Sub-tasks - Create internal/gateway/iso/spec.go: define DiscoverSpec as *iso8583.MessageSpec with field.NewString / field.NewNumeric / field.NewBitmap entries for all fields Discover sends — at minimum: F0 MTI, F1 Bitmap, F11 STAN, F37 Retrieval Ref, F39 Response Code, F41 Terminal ID, F42 Merchant ID, F70 Network Management Info Code. Use encoding.ASCII and prefix.ASCII.Fixed / prefix.ASCII.LL as appropriate. Define the full field set even if only a subset is used in 0800/0810 — moov-io/iso8583 will fail to unpack messages containing fields not described in the spec. - Create internal/gateway/iso/types.go: define EchoRequest struct (MTI, F11 STAN, F70 NetworkMgmtInfoCode) and EchoResponse struct (MTI, F11 STAN, F39 ResponseCode, F70 NetworkMgmtInfoCode) with iso8583 struct tags, e.g. STAN string `iso8583:"11"` - Create internal/gateway/iso/handler.go: implement HandleMessage(msg *iso8583.Message) (*iso8583.Message, error). Unmarshal into EchoRequest using msg.Unmarshal(&req). Switch on MTI: '0800' → BuildEcho0810; unknown MTI → return error. - Create internal/gateway/iso/echo.go: implement BuildEcho0810(req *EchoRequest) (*iso8583.Message, error). Construct a new iso8583.NewMessage(DiscoverSpec). Marshal an EchoResponse with MTI='0810', same F11 STAN as request, F39='00' (approved), same F70. Return the packed message. - Create internal/gateway/iso/framing.go: export NetworkHeader = network.Binary2Bytes (from github.com/moov-io/iso8583-connection/network). This is the 2-byte big-endian length prefix used for all Discover TCP frames. Do NOT implement a custom framer — use this exported var in the server connection reader/writer. - Write internal/gateway/iso/spec_test.go: round-trip test — build an 0800 EchoRequest, msg.Marshal, msg.Pack, msg.Unpack into a new message, msg.Unmarshal — assert all fields survive the round trip. - Write internal/gateway/iso/echo_test.go: call BuildEcho0810 with a known EchoRequest fixture; assert response MTI is '0810', F39 is '00', F11 matches request STAN. - Write benchmarks BenchmarkPack and BenchmarkUnpack in iso_bench_test.go. |  |  |  |
| Acceptance Criteria - DiscoverSpec passes iso8583.MessageSpec.Validate() with no error - Round-trip Pack → Unpack produces identical field values - BuildEcho0810 returns MTI 0810 with F39='00' and F11 matching the request STAN - Unpack of a malformed payload returns a descriptive error — no panic - NetworkHeader = network.Binary2Bytes correctly frames a 115-byte message as {0x00, 0x73} |  |  |  |
| Go Files to Create / Modify internal/gateway/iso/spec.go — DiscoverSpec *iso8583.MessageSpec internal/gateway/iso/types.go — EchoRequest, EchoResponse structs with iso8583 tags internal/gateway/iso/handler.go — HandleMessage() dispatcher internal/gateway/iso/echo.go — BuildEcho0810() internal/gateway/iso/framing.go — NetworkHeader = network.Binary2Bytes internal/gateway/iso/spec_test.go — round-trip unit test internal/gateway/iso/echo_test.go — 0810 builder unit test internal/gateway/iso/iso_bench_test.go — BenchmarkPack, BenchmarkUnpack |  |  |  |

| TASK-6 Wire tasks 3–5 into main entry point |  |  |  |
| --- | --- | --- | --- |
| Owner Lead / Senior Backend Engineer | Priority High | Estimate 1 day | Labels Integration |
| Description Connect config loading, server startup, ISO message dispatch, and OS signal handling into the cmd/gateway/main.go entry point (already exists as a stub in the monorepo). This is the integration task that produces the first runnable binary. |  |  |  |
| Sub-tasks - In cmd/gateway/main.go: load config via LoadConfig(), init zap logger, construct Server, call Start(ctx) - Register SIGTERM and SIGINT signal handlers; on signal call Stop() and exit 0 - Wire the connection handler to the ISO pipeline: readLoop bytes → iso.HandleMessage (internal/gateway/iso) → conn.Write - Start Prometheus metrics server on a separate port (e.g. 9090) via promhttp.Handler() - Expose GET /healthz returning 200 JSON {"status":"ok"} on the same metrics port - Confirm: go run ./cmd/gateway starts, listens on 8583, accepts a telnet connection, and serves /healthz |  |  |  |
| Acceptance Criteria - Binary starts and logs 'Listening on :8583' - SIGTERM triggers graceful shutdown within ShutdownTimeout - GET /healthz returns 200 while server is running - GET /metrics returns Prometheus text format with active_connections gauge |  |  |  |
| Go Files to Create / Modify cmd/gateway/main.go (completed) |  |  |  |

| TASK-7 End-to-end test harness |  |  |  |
| --- | --- | --- | --- |
| Owner QA / Backend Engineer | Priority Critical | Estimate 2 days | Labels Testing, TCP-Server |
| Description Build the automated E2E test harness covering all three acceptance scenarios from the Jira story: single echo, 1000 concurrent connections, and graceful disconnect. The harness must be runnable with a single make target. |  |  |  |
| Sub-tasks - Create api/gateway/e2e_client.go: ISO TCP client that dials, writes a framed 0800, reads framed 0810, closes — reusable for all E2E scenarios - Scenario 1 — Single echo (api/gateway/echo_e2e_test.go): dial, send 0800, assert 0810 MTI and response code 00 - Scenario 2 — 1000 concurrent connections: spawn 1000 goroutines each dialling and sending 0800; use errgroup; assert all 1000 receive 0810 with no dropped connections - Scenario 3 — Graceful disconnect: dial, send 0800, receive 0810, close client; assert server logs 'connection closed' within 1 second via polling or log capture - Add e2e Makefile target that starts the server binary in a subprocess, waits for :8583, runs the tests, and tears down the server - Ensure E2E tests are tagged with //go:build e2e so they're excluded from go test ./... by default |  |  |  |
| Acceptance Criteria - make e2e passes all three scenarios green - Scenario 2 completes in under 10 seconds on CI hardware - No goroutine leak after Scenario 3 (check with goleak or runtime.NumGoroutine()) |  |  |  |
| Go Files to Create / Modify api/gateway/e2e_client.go api/gateway/echo_e2e_test.go Makefile (e2e target) |  |  |  |

| TASK-8 CLI simulator for manual testing |  |  |  |
| --- | --- | --- | --- |
| Owner Backend / DevTools Engineer | Priority Medium | Estimate 1 day | Labels Testing, Tooling |
| Description Build a standalone CLI tool that engineers and QA can use to manually connect to the gateway, send a 0800 echo message, and print the 0810 response. Required for the manual verification acceptance criterion. |  |  |  |
| Sub-tasks - Create cmd/simulator/main.go: parse --host and --port flags (defaults: localhost:8583) - Dial TCP, build a hardcoded valid 0800 echo request with a random STAN (field 11) - Write framed 0800 using iso.NetworkHeader from internal/gateway/iso/framing.go - Read framed 0810 response using iso.NetworkHeader - Print parsed MTI and key fields (field 11 STAN, field 39 response code) to stdout in human-readable format - Print error and exit 1 on any failure - Add to existing Makefile: make simulator target builds cmd/simulator to bin/simulator |  |  |  |
| Acceptance Criteria - bin/simulator connects to running gateway and prints MTI: 0810, Response Code: 00 - bin/simulator --host wrong-host exits 1 with a descriptive error |  |  |  |
| Go Files to Create / Modify cmd/simulator/main.go Makefile (simulator target) |  |  |  |

# 6. Recommended Delivery Sequence

Follow this sequence to unblock parallel work as early as possible:

Sprint Day 1

- TASK-1 (Scaffold) — must complete before anything else

- TASK-2 (Config) — can start immediately after TASK-1 lands

Sprint Day 2–3

- TASK-3 (Listener & accept loop) — requires TASK-2

- TASK-5 (ISO parser) — can start in parallel with TASK-3

Sprint Day 3–4

- TASK-4 (Connection lifecycle) — requires TASK-3

- TASK-7 (E2E harness) — can begin writing client + Scenario 1 once TASK-3 is done

Sprint Day 4–5

- TASK-6 (Integration / main.go) — requires TASK-3, TASK-4, TASK-5

- TASK-8 (CLI simulator) — can run in parallel

Sprint Day 5

- TASK-7 Scenarios 2 & 3 — requires TASK-6 running binary

- Code review, final lint pass, mark story Done

# 7. Definition of Done

- All 8 tasks merged to main with green CI (lint + unit tests + build)

- make e2e passes all three scenarios against the production binary

- Unit test coverage ≥ 80% on internal/gateway/server and internal/gateway/iso

- No data races: go test -race ./... passes

- No goroutine leaks: goleak or runtime.NumGoroutine() check in E2E tear-down

- Prometheus /metrics endpoint returns active_connections gauge

- GET /healthz returns 200 while server is running

- Jira story MOD-69 acceptance criteria verified by QA against the running binary

- PR reviewed and approved by Senior Engineer + Payments Domain expert (TASK-5)