Platform Modernization — MOD-6 / Transaction ISO Gateway

MOD-70: Length-prefixed message framing

Go Implementation — Task Breakdown for Engineering Managers

Priority: Critical

Labels: Message-Framing, TCP-Server

Reporter: mohammad.shishakly

Created: 02 Mar 2026

⚠ Overlap / Already built in MOD-69 TASK-4 (connection.go) already implements 2-byte read via iso.NewNetworkHeader().ReadFrom(conn) and processFrame(). TASK-5 (framing.go) already exports NewNetworkHeader() using moov-io/iso8583 network.Binary2Bytes. This story extends those foundations — it does NOT rewrite them. Work in processFrame() only.

# 1. Overview

MOD-70 hardens the existing length-prefix framing in processFrame() (connection.go). The core read path is already built. This story adds: zero-length rejection with 0810 F39=30, oversized message rejection (>4096 bytes) with 0810 F39=30, and explicit buffered reading to handle TCP segment fragmentation correctly.

# 2. Tasks

| TASK-1 Reject zero-length and oversized frames with 0810 error response |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer | Priority Critical | Estimate 1 day | Labels Message-Framing |
| Description Extend processFrame() in connection.go to validate msgLen after reading the 2-byte header. Zero-length frames and frames exceeding MaxFrameSize (4096) must respond with 0810 F39=30 and continue — not close the connection. |  |  |  |
| Sub-tasks - Add const MaxFrameSize = 4096 to connection.go - After reading header in processFrame(): if msgLen == 0 → call sendErrorResponse(conn, '30') and continue; if msgLen > MaxFrameSize → same - Implement sendErrorResponse(conn net.Conn, responseCode string) (*iso8583.Message, error) in internal/gateway/server/connection.go — builds a minimal 0810 with F39=responseCode using iso.DiscoverSpec and writes it via c.write() - Write unit tests in connection_test.go: zero-length frame → receives 0810 F39=30, connection stays open; oversized frame → receives 0810 F39=30, connection stays open |  |  |  |
| Acceptance Criteria - Zero-length frame → 0810 F39=30, connection remains open - Frame > 4096 bytes → 0810 F39=30, connection remains open - Valid 200-byte frame → processed normally, connection ready for next message |  |  |  |
| Go Files to Create / Modify internal/gateway/server/connection.go — add MaxFrameSize, extend processFrame(), add sendErrorResponse() internal/gateway/server/connection_test.go — zero-length and oversized frame tests |  |  |  |

| TASK-2 Buffered reading for TCP segment fragmentation |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer | Priority High | Estimate 1 day | Labels Message-Framing |
| Description Wrap the net.Conn in a bufio.Reader inside Conn so that TCP segment fragmentation is handled transparently. io.ReadFull already handles partial reads correctly — this task ensures the bufio.Reader is used consistently and its buffer size is configurable. |  |  |  |
| Sub-tasks - Add reader *bufio.Reader field to Conn struct in connection.go - In newConn(): initialise reader = bufio.NewReaderSize(c, 8192) - Replace all direct c.conn reads in processFrame() with c.reader reads — header.ReadFrom(c.reader) and io.ReadFull(c.reader, msgBuf) - Add BufSize int to ServerOptions (default 8192) so it is configurable - Update options_test.go to cover BufSize default and validation (must be > 0) - Write unit test: send message in 3 separate Write() calls (simulating fragmentation) — assert complete message is received and echoed |  |  |  |
| Acceptance Criteria - Message split across multiple TCP segments is assembled and processed correctly - BufSize is configurable via GATEWAY_BUF_SIZE env var with default 8192 |  |  |  |
| Go Files to Create / Modify internal/gateway/server/connection.go — add reader field, use in processFrame() internal/gateway/server/options.go — add BufSize field internal/gateway/server/options_test.go — BufSize tests internal/config/gateway.yaml — add buf_size: 8192 internal/appbase/config.go — add BufSize to GatewayConfig internal/gateway/server/connection_test.go — fragmentation test |  |  |  |

| TASK-3 E2E tests for framing edge cases |  |  |  |
| --- | --- | --- | --- |
| Owner QA / Backend Engineer | Priority High | Estimate 1 day | Labels Testing, Message-Framing |
| Description Extend the E2E test harness (api/gateway/) to cover all framing acceptance scenarios: valid frame, zero-length frame, oversized frame, and fragmented delivery. |  |  |  |
| Sub-tasks - In api/gateway/echo_e2e_test.go: add TestFraming_ZeroLength — send 2-byte header {0x00,0x00}, assert 0810 F39=30 response - Add TestFraming_Oversized — send header indicating 5000 bytes, assert 0810 F39=30 response - Add TestFraming_Fragmented — open raw TCP conn, write header bytes then body bytes in separate Write() calls with 10ms sleep, assert valid 0810 response - Add TestFraming_ValidExact200 — send exactly 200-byte packed ISO 8583 message, assert 0810 response - All tests use //go:build e2e tag |  |  |  |
| Acceptance Criteria - make e2e-gateway runs all 4 framing scenarios green - Fragmented delivery test passes consistently |  |  |  |
| Go Files to Create / Modify api/gateway/echo_e2e_test.go — 4 new framing test scenarios |  |  |  |

# 3. Delivery sequence

- TASK-1 and TASK-2 can run in parallel — no dependency between them

- TASK-3 requires TASK-1 and TASK-2 complete (needs running binary with all fixes)

# 4. Definition of done

- go build ./... passes

- go test -race ./internal/gateway/... — all green

- golangci-lint run ./internal/gateway/... — zero issues

- Zero-length and oversized frames return 0810 F39=30 without closing connection

- Fragmented TCP delivery test passes in E2E harness