Platform Modernization — MOD-6 / Transaction ISO Gateway

MOD-71: Connection limits and timeouts

Go Implementation — Task Breakdown for Engineering Managers

Priority: Critical

Labels: Message-Framing, TCP-Server

Reporter: mohammad.shishakly

Created: 02 Mar 2026

⚠ Overlap / Already built in MOD-69 TASK-2 (options.go) already defines MaxConnections, ReadTimeout, WriteTimeout in ServerOptions. TASK-3 (server.go) already implements the semaphore for MaxConnections and closes excess connections. TASK-4 (connection.go) already sets SetReadDeadline and SetWriteDeadline on every operation. This story adds idle timeout (no data for N seconds) and hardens config validation — it does NOT rebuild what already exists.

# 1. Overview

MOD-71 adds idle connection timeout enforcement (a connection that sends no data for IdleTimeoutMs is closed with a log entry) and hardens the existing limits. The MaxConnections semaphore and read/write deadlines are already implemented in MOD-69. Only the idle timeout is new.

# 2. Tasks

| TASK-1 Idle connection timeout |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer | Priority Critical | Estimate 1.5 days | Labels TCP-Server |
| Description Add IdleTimeoutMs to GatewayConfig and ServerOptions. Enforce it in processFrame() by resetting a deadline after each successfully processed message. If no complete message arrives within IdleTimeoutMs the connection is closed with a log entry. |  |  |  |
| Sub-tasks - Add IdleTimeoutMs int to GatewayConfig in internal/appbase/config.go with env:"GATEWAY_IDLE_TIMEOUT_MS" env-default:"30000" - Add IdleTimeout time.Duration to ServerOptions; convert in NewServerOptions(); add yaml:"idle_timeout_ms" tag - Add idle_timeout_ms: 30000 to internal/config/gateway.yaml - In processFrame(): after successfully writing response, call conn.SetReadDeadline(time.Now().Add(opts.IdleTimeout)) — this acts as the idle reset - In handle(): if readLoop returns a net timeout error → log zerolog.Info with msg "connection idle timeout" and remote_addr, then return (connection closes via defer) - Add validate() check: IdleTimeout must be > ReadTimeout (idle must be longer than a single read deadline) - Write unit test: connect, do nothing for IdleTimeout+50ms, assert connection is closed by server |  |  |  |
| Acceptance Criteria - Connection idle for 30s (configurable) is closed with log entry 'connection idle timeout' - Active connections sending data are never timed out by idle timer - GATEWAY_IDLE_TIMEOUT_MS env var overrides yaml value |  |  |  |
| Go Files to Create / Modify internal/appbase/config.go — add IdleTimeoutMs internal/gateway/server/options.go — add IdleTimeout, validate() internal/gateway/server/options_test.go — IdleTimeout tests internal/gateway/server/connection.go — idle reset after each message internal/gateway/server/connection_test.go — idle timeout test internal/config/gateway.yaml — add idle_timeout_ms |  |  |  |

| TASK-2 E2E tests for connection limits and timeouts |  |  |  |
| --- | --- | --- | --- |
| Owner QA / Backend Engineer | Priority High | Estimate 1 day | Labels Testing, TCP-Server |
| Description Extend the E2E harness to cover the three acceptance scenarios: connection limit enforcement, idle timeout closure, and slow client write timeout. |  |  |  |
| Sub-tasks - TestConnectionLimit — open MaxConnections+1 connections, assert last one is closed immediately, existing ones unaffected - TestIdleTimeout — open connection, send nothing for IdleTimeout+200ms, assert connection is closed by server (Read returns EOF or error) - TestSlowClientWriteTimeout — open connection, send valid 0800, do not read response; assert server closes connection after WriteTimeout - All tests use //go:build e2e and run against the real binary |  |  |  |
| Acceptance Criteria - make e2e-gateway: connection limit, idle timeout, slow client tests all green - Existing connections unaffected when limit is hit |  |  |  |
| Go Files to Create / Modify api/gateway/echo_e2e_test.go — 3 new limit/timeout E2E scenarios |  |  |  |

# 3. Delivery sequence

- TASK-1 first — TASK-2 needs the running binary with idle timeout

# 4. Definition of done

- go build ./... passes

- go test -race ./internal/gateway/... — all green

- golangci-lint run ./internal/gateway/... — zero issues

- Idle timeout closes connection and logs entry

- E2E: connection limit, idle, slow client all pass