Platform Modernization — MOD-6 / Transaction ISO Gateway

MOD-72: MTI extraction and validation

Go Implementation — Task Breakdown for Engineering Managers

Priority: Critical

Labels: Parsing-and-MTI-Routing

Reporter: mohammad.shishakly

Created: 02 Mar 2026

⚠ Overlap / Already built in MOD-69 TASK-5 (handler.go) already calls msg.GetMTI() and returns error for unknown MTIs. The DiscoverSpec (spec.go) already defines F0 as the MTI field. This story adds MTI format validation (must be 4 numeric digits) and returns 0810 F39=12 for invalid/non-numeric MTIs — currently handler.go only returns a Go error without sending a response.

# 1. Overview

MOD-72 adds MTI format validation in the ISO handler layer. Currently HandleMessage returns a Go error for unknown MTIs but does not send a response to the card network. This story ensures the gateway always sends a 0810 F39=12 response for invalid or unrecognised MTIs, and validates that the MTI is exactly 4 numeric digits.

# 2. Tasks

| TASK-1 MTI format validation — 4 numeric digits |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer (Payments Domain) | Priority Critical | Estimate 1 day | Labels Parsing-and-MTI-Routing |
| Description Add MTI format validation to handler.go before the switch statement. The MTI must be exactly 4 characters, all numeric (0-9). Non-numeric or wrong-length MTIs respond with 0810 F39=12. |  |  |  |
| Sub-tasks - Add func validateMTI(mti string) error in internal/gateway/iso/handler.go: return error if len(mti) != 4 or any character is not 0-9 - Call validateMTI(mti) in HandleMessage() before the switch — if error → return buildErrorResponse(msg, '12') - Add func buildErrorResponse(req *iso8583.Message, responseCode string) (*iso8583.Message, error) in handler.go — builds 0810 with F39=responseCode, echoes F11 STAN if present - Update switch default case: instead of returning Go error only, return buildErrorResponse(msg, '12') - Write unit tests in handler_test.go: valid MTI '0800' → no validation error; '9999' → 0810 F39=12; 'ABCD' → 0810 F39=12; '08' (too short) → 0810 F39=12 |  |  |  |
| Acceptance Criteria - MTI '0800' → processed normally - MTI '9999' → 0810 F39=12 returned, connection stays open - MTI 'ABCD' → 0810 F39=12 returned - MTI '08' (2 chars) → 0810 F39=12 returned |  |  |  |
| Go Files to Create / Modify internal/gateway/iso/handler.go — validateMTI(), buildErrorResponse(), update switch default internal/gateway/iso/handler_test.go — MTI validation unit tests |  |  |  |

| TASK-2 Wire error responses through connection.go |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer | Priority High | Estimate 0.5 day | Labels TCP-Server, Parsing-and-MTI-Routing |
| Description Currently processFrame() in connection.go logs warn and continues when HandleMessage returns an error. Since HandleMessage now returns a response message even for errors (0810 F39=12), processFrame() must always write the response — not skip it. |  |  |  |
| Sub-tasks - In processFrame(): remove the 'log and continue' branch for HandleMessage errors - Always pack and write outMsg — HandleMessage now guarantees a non-nil response message - If outMsg is nil (should not happen) → log error and return fmt.Errorf to close connection - Update connection_test.go: send unknown MTI → assert 0810 F39=12 is received on the connection |  |  |  |
| Acceptance Criteria - Unknown MTI → 0810 F39=12 received on TCP connection (not just a Go error) - Connection remains open after receiving unknown MTI |  |  |  |
| Go Files to Create / Modify internal/gateway/server/connection.go — update processFrame() error handling internal/gateway/server/connection_test.go — unknown MTI response test |  |  |  |

| TASK-3 E2E tests for MTI validation |  |  |  |
| --- | --- | --- | --- |
| Owner QA / Backend Engineer | Priority High | Estimate 0.5 day | Labels Testing |
| Description Add E2E tests covering valid, invalid numeric, and non-numeric MTI scenarios. |  |  |  |
| Sub-tasks - TestMTI_Valid0800 — send 0800, assert 0810 F39=00 - TestMTI_Unknown9999 — build message with MTI '9999', assert 0810 F39=12, connection stays open - TestMTI_NonNumericABCD — send message with MTI 'ABCD', assert 0810 F39=12 - All tests use //go:build e2e |  |  |  |
| Acceptance Criteria - All 3 MTI E2E scenarios green in make e2e-gateway |  |  |  |
| Go Files to Create / Modify api/gateway/echo_e2e_test.go — 3 MTI validation E2E tests |  |  |  |

# 3. Delivery sequence

- TASK-1 first, then TASK-2 (depends on updated HandleMessage), then TASK-3

# 4. Definition of done

- go build ./... passes

- go test -race ./internal/gateway/... — all green

- golangci-lint run ./internal/gateway/... — zero issues

- 0810 F39=12 sent on wire for all invalid MTI scenarios

- Connection remains open after MTI validation failure