Platform Modernization — MOD-6 / Transaction ISO Gateway

MOD-74: MTI-based message routing

Go Implementation — Task Breakdown for Engineering Managers

Priority: Critical

Labels: Parsing-and-MTI-Routing

Reporter: mohammad.shishakly

Created: 02 Mar 2026

⚠ Overlap / Already built in MOD-69 handler.go already implements HandleMessage() with a switch on MTI. 0800 echo is already wired end-to-end in MOD-69. This story adds 0100 (auth), 0120 (post-auth), 0400 (reversal) handler stubs to the router — not full implementations. Full auth logic is EPIC-03.

# 1. Overview

MOD-74 extends the MTI router in handler.go to recognise 0100, 0120, and 0400 message types and dispatch them to stub handlers. The stubs return 0110/0130/0410 responses with F39=00 so the card network receives a valid response. Full business logic (auth, reversal) is out of scope — that is EPIC-03.

# 2. Tasks

| TASK-1 Handler interface and registry |  |  |  |
| --- | --- | --- | --- |
| Owner Senior Backend Engineer | Priority Critical | Estimate 1 day | Labels Routing |
| Description Define a MessageHandler interface and a HandlerRegistry so new MTI handlers can be registered without modifying the core routing switch. This is the extensibility pattern referenced in the Jira story notes. |  |  |  |
| Sub-tasks - Create internal/gateway/iso/router.go: define interface MessageHandler { Handle(msg *iso8583.Message) (*iso8583.Message, error) } - Define HandlerRegistry map[string]MessageHandler - Define NewHandlerRegistry() *HandlerRegistry that pre-registers: '0800' → EchoHandler{}, '0100' → AuthHandler{}, '0120' → PostAuthHandler{}, '0400' → ReversalHandler{} - Update HandleMessage() in handler.go to use the registry: registry.Dispatch(mti, msg) instead of the switch statement - Write unit test: registry.Dispatch('0800', echoMsg) → 0810 response; registry.Dispatch('0300', msg) → 0810 F39=12 |  |  |  |
| Acceptance Criteria - New handler registered via registry.Register('XXXX', handler) without modifying switch - registry.Dispatch('0800', msg) → routes to EchoHandler - registry.Dispatch('0300', msg) → 0810 F39=12 |  |  |  |
| Go Files to Create / Modify internal/gateway/iso/router.go — MessageHandler interface, HandlerRegistry internal/gateway/iso/handler.go — update HandleMessage to use registry internal/gateway/iso/router_test.go — registry dispatch tests |  |  |  |

| TASK-2 Stub handlers for 0100, 0120, 0400 |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer (Payments Domain) | Priority High | Estimate 1 day | Labels Routing |
| Description Implement stub handlers that return valid but unprocessed responses. These allow the card network to receive correctly formed responses while EPIC-03 implements real business logic. |  |  |  |
| Sub-tasks - Create internal/gateway/iso/auth_handler.go: AuthHandler.Handle() — returns 0110 response with F39=00, echoes F11 STAN; add comment // TODO EPIC-03: implement real authorization logic - Create internal/gateway/iso/postauth_handler.go: PostAuthHandler.Handle() — returns 0130 with F39=00, echoes F11 STAN; add TODO comment - Create internal/gateway/iso/reversal_handler.go: ReversalHandler.Handle() — returns 0410 with F39=00, echoes F11 STAN; add TODO comment - Register all three in NewHandlerRegistry() - Write unit tests for each stub: send valid request → assert correct response MTI and F39=00 |  |  |  |
| Acceptance Criteria - 0100 → 0110 F39=00 response received on wire - 0120 → 0130 F39=00 response received on wire - 0400 → 0410 F39=00 response received on wire - 0300 (unknown) → 0810 F39=12 |  |  |  |
| Go Files to Create / Modify internal/gateway/iso/auth_handler.go — AuthHandler stub internal/gateway/iso/postauth_handler.go — PostAuthHandler stub internal/gateway/iso/reversal_handler.go — ReversalHandler stub internal/gateway/iso/router.go — register all handlers internal/gateway/iso/auth_handler_test.go — stub unit tests internal/gateway/iso/postauth_handler_test.go internal/gateway/iso/reversal_handler_test.go |  |  |  |

| TASK-3 E2E routing tests |  |  |  |
| --- | --- | --- | --- |
| Owner QA / Backend Engineer | Priority High | Estimate 1 day | Labels Testing |
| Description Add E2E tests for each MTI type to verify end-to-end routing from TCP connection through to response. |  |  |  |
| Sub-tasks - TestRouting_0800 — send 0800, assert 0810 F39=00 (already covered in MOD-69 E2E — verify still passes) - TestRouting_0100 — send 0100, assert 0110 F39=00 - TestRouting_0120 — send 0120, assert 0130 F39=00 - TestRouting_0400 — send 0400, assert 0410 F39=00 - TestRouting_Unknown0300 — send 0300, assert 0810 F39=12 - All tests use //go:build e2e |  |  |  |
| Acceptance Criteria - All 5 routing E2E scenarios green in make e2e-gateway |  |  |  |
| Go Files to Create / Modify api/gateway/echo_e2e_test.go — 4 new routing tests + unknown MTI test |  |  |  |

# 3. Delivery sequence

- TASK-1 first (interface + registry must exist before stubs)

- TASK-2 after TASK-1

- TASK-3 after TASK-2 (needs running binary with all stubs registered)

# 4. Definition of done

- go build ./... passes

- go test -race ./internal/gateway/... — all green

- golangci-lint run ./internal/gateway/... — zero issues

- HandlerRegistry extensible — new handler registered without modifying switch

- 0100, 0120, 0400 all return correct response MTI and F39=00

- E2E routing tests all green