Platform Modernization — MOD-6 / Transaction ISO Gateway

MOD-75: Echo and sign-on response (0800/0810)

Go Implementation — Task Breakdown for Engineering Managers

Priority: Critical

Labels: Network-Management-Handler

Reporter: mohammad.shishakly

Created: 02 Mar 2026

⚠ Overlap / Already built in MOD-69 0800 → 0810 echo is FULLY IMPLEMENTED in MOD-69. BuildEcho0810(), EchoHandler, HandleMessage('0800'), and the full TCP pipeline are all live. This story is a verification and hardening story — not a build-from-scratch story. Tasks focus on: response time SLA test (100ms), sign-on variant (F70=001) handling, and formal E2E sign-off.

# 1. Overview

MOD-75 is a hardening story on top of the already-complete 0800/0810 echo handler. The echo itself is live. This story adds: explicit 100ms response time assertion in tests, sign-on message (F70=001) handling alongside echo (F70=301), and the formal E2E sign-off test suite that Discover would run when bringing the gateway online.

# 2. Tasks

| TASK-1 Sign-on message variant (F70=001) |  |  |  |
| --- | --- | --- | --- |
| Owner Backend Engineer (Payments Domain) | Priority High | Estimate 0.5 day | Labels Network-Management-Handler |
| Description The current BuildEcho0810 handles F70=301 (echo). F70=001 is the sign-on variant — same 0800 MTI but different NetworkMgmtInfoCode. Both must return 0810 F39=00 with the same F70 echoed back. |  |  |  |
| Sub-tasks - Verify existing BuildEcho0810 already echoes F70 regardless of value — review echo.go - Add unit test in echo_test.go: send 0800 with F70='001' → assert 0810 F39=00 F70='001' - Add unit test: send 0800 with F70='301' → assert 0810 F39=00 F70='301' - Document in echo.go godoc that both F70=001 (sign-on) and F70=301 (echo) are handled - If BuildEcho0810 does not echo F70 correctly — fix it |  |  |  |
| Acceptance Criteria - 0800 F70=301 → 0810 F39=00 F70=301 - 0800 F70=001 → 0810 F39=00 F70=001 - Response STAN matches request STAN in both cases |  |  |  |
| Go Files to Create / Modify internal/gateway/iso/echo.go — verify/update godoc internal/gateway/iso/echo_test.go — sign-on and echo variant tests |  |  |  |

| TASK-2 Response time SLA — 100ms assertion |  |  |  |
| --- | --- | --- | --- |
| Owner QA / Backend Engineer | Priority High | Estimate 0.5 day | Labels Testing |
| Description The Jira acceptance criteria requires the 0810 response within 100ms. Add an explicit timing assertion to the E2E test harness. |  |  |  |
| Sub-tasks - In api/gateway/echo_e2e_test.go: add TestEcho_ResponseWithin100ms — record time.Now() before sending 0800, read 0810 response, assert time.Since(start) < 100ms - Run test 10 times in a loop and assert all 10 pass within 100ms (flakiness guard) - Add TestSignOn_ResponseWithin100ms with F70=001 — same timing assertion - Tag both tests with //go:build e2e |  |  |  |
| Acceptance Criteria - 0810 response received within 100ms of sending 0800 — 10/10 iterations - Sign-on 0810 response received within 100ms — 10/10 iterations |  |  |  |
| Go Files to Create / Modify api/gateway/echo_e2e_test.go — 2 timing assertion tests |  |  |  |

| TASK-3 Formal E2E sign-off test suite |  |  |  |
| --- | --- | --- | --- |
| Owner QA / Backend Engineer | Priority High | Estimate 1 day | Labels Testing |
| Description Create a dedicated sign-off test file that maps 1:1 to the Jira acceptance criteria. These are the tests that would be run by Discover when certifying the gateway. |  |  |  |
| Sub-tasks - Create api/gateway/signoff_e2e_test.go with //go:build e2e - TestSignOff_EchoSuccess — 0800 STAN='123456' → 0810 F39=00 STAN='123456' - TestSignOff_SignOnSuccess — 0800 F70=001 → 0810 F39=00 - TestSignOff_ResponseFramed — assert response is 2-byte length prefix + 0810 payload on same TCP connection - TestSignOff_ResponseWithin100ms — timing assertion - Add make signoff-gateway Makefile target that runs only these 4 tests |  |  |  |
| Acceptance Criteria - make signoff-gateway: all 4 sign-off tests green - Each test maps to exactly one Jira acceptance criterion |  |  |  |
| Go Files to Create / Modify api/gateway/signoff_e2e_test.go — 4 sign-off tests Makefile — add signoff-gateway target |  |  |  |

# 3. Delivery sequence

- TASK-1 first — verify sign-on variant before adding timing tests

- TASK-2 and TASK-3 can run in parallel after TASK-1

# 4. Definition of done

- go build ./... passes

- go test -race ./internal/gateway/... — all green

- golangci-lint run ./internal/gateway/... — zero issues

- 0800 F70=001 and F70=301 both return correct 0810

- make signoff-gateway: all 4 sign-off tests green

- 100ms response time assertion passes 10/10 iterations